ITECH3208 – PROJECT 1 Sprint – 1 Engagement and Contribution report Submitted to : Nityansh Rattan

Harmanpreet Singh Bedi; 9/15/24; 30410228.

Table of Contents

Project name	3

Software used	3

Contribution towards Project	3

Evidences	3

Evidence 1	3

Evidence 2	8

Evidence 3	9

# Project name

Designing a comprehensive E-Commerce website for XYZ Medical Company

# Software used

- Documentation : Microsoft Word

- Tracking Sprint Progress : Jira Board (Timeline and Backlog)

- Mockups and Prototypes : Figma

- Coding : Visual Studio Code

- Localhost backend server : XAMPP

- Testing : Web Browsers like Google Chrome, Edge and Firefox

- Meetings : Microsoft Teams

# Contribution towards Project

As a team member and project lead of the development team for XYZ Medical Company, I contributed towards the completion of first sprint.

Goals of first sprint :

- Gather specifications from the client.

- Document that requirements and specifications in Project Scope.

- Create mockups, burn up and burn down charts.

My role in this sprint :

- To assign roles to the team members and start the sprint.

- Handle all the meetings of this sprint.

- Create mock-up pages for Login, Home and Products pages.

# Evidences

## Evidence 1

I assigned the user stories created by Devansh to all the team members. After that I started the sprint and kept the track of the Jira board and task progress .

Fig. 1 Timeline of user stories

Fig. 2 Backlog sprint

Fig. 3 Backlog after creating sprint

Fig. 4 Starting the sprint

Fig. 5 Jira Board

Fig. 6 Jira Board

Fig. 7 Jira Board

Fig. 8 Jira Board

Link to the Jira board : https://itech3208.atlassian.net/jira/software/projects/PT/boards/2

## Evidence 2

I conducted client feedback meeting where the project scope was finalized.

Fig. 9 Client feedback meeting

Also, I conducted a retrospective meeting at the end of the project to discuss the tasks and challenges faced by all the team members.

Fig. 10 Retrospective meeting

| Questions | Answers of members |
| --- | --- |
| What I did ? | Harmanpreet Singh Bedi : I arranged all the meetings during the sprint, and made mock-up pages once the scope was finalized by the client. |
|  | Devansh Mahajan : I was responsible for making user stories and tasks on Jira board that could be later assigned to every member. |
|  | Sahejdeep Singh : I documented all the requirements of the client into a Project Scope, along with helping my team member Harman with mock-ups. |
|  | Aakash : I am making burn up and burn down charts for the user stories that are on the Jira Board. |
| What are the remaining tasks ? | Harmanpreet Singh Bedi : As of now, no remaining tasks are left. |
|  | Devansh Mahajan : No remaining tasks. However, optimization can be done of the product and sprint backlog. |
|  | Sahejdeep Singh : No remaining tasks left. |
|  | Aakash : Charts are still pending. |
| What challenges I faced in my tasks ? | Harmanpreet Singh Bedi : The major challenge was to gather all the team members for meetings as everyone was having their own schedule. |
|  | Devansh Mahajan : No such challenge faced. |
|  | Sahejdeep Singh : I was new to Figma so it took a little bit of time to get familiar with it. |
|  | Aakash : No challenge. |

## Evidence 3

I created mock-ups of Login, Home and Products pages on Figma once the project scope was finalized.

Fig. 11 Login page mock-up

Fig. 12 Home page mock-up

Fig. 13 Products page mock-up